Table of Contents

# NexusBrain — Technical Requirements & Engineering Specification

## For: Tokitaki Head of Engineering

From: Monetize Organisation — NexusBrain Engineering Date: February 2026 Version: 2.0 Classification: Confidential

## Table of Contents

- Problem Statement (Engineering Framing)

- System Architecture

- Data Ingestion Pipeline

- Connector Specifications

- Causal Discovery Engine — How It Actually Works

- Event Bus & Data Flow

- Database Schema & Storage

- API Endpoints — Full Reference

- SDK & Client Integration

- Security Architecture

- What’s Production-Ready (Shipped Code)

- Gaps — What Needs Engineering Work

- Build Effort & Sprint Plan

- Known Technical Risks & Open Questions

- Performance & Benchmarks

- Deployment & Infra Requirements

## 1. Problem Statement (Engineering Framing)

The ask: Build a system similar to Coinbase’s internal “Oracle” — an AI that ingests data from Slack, Google Docs, Salesforce, Confluence, and other internal tools, then answers natural-language queries and proactively surfaces anomalies.

What Coinbase built (technically): - RAG pipeline: ingest docs/messages → chunk → embed → vector store → retrieve on query → LLM generates answer - Connectors to Slack, Google Docs, Salesforce, Confluence - Internally hosted model (not public API)

What NexusBrain is (technically): - Signal ingestion pipeline (not just text — structured numeric signals from 13 sources) - Statistical causal discovery engine (Granger causality, PC Algorithm, Do-Calculus — 8 ensemble methods) - Event-driven architecture with Lamport clock ordering - pgvector semantic memory with temporal decay - Anomaly detection pipeline (Z-score, IQR, MAD ensemble) - Cascade prediction engine (causal graph traversal for downstream impact forecasting) - LLM query layer that injects causal evidence into prompts (not just RAG retrieval)

Key engineering difference: Coinbase’s system is a search engine with an LLM on top. NexusBrain is a causal inference engine with an LLM interface on top. The core value is in the statistical layer, not the LLM.

## 2. System Architecture

### 2.1 7-Layer Stack

┌─────────────────────────────────────────────────────────────┐
│ L7: INTELLIGENCE INTERFACE                                   │
│   - LLM integration (Anthropic Claude / OpenAI)              │
│   - Context formatters inject causal evidence into prompts   │
│   - Knowledge federation: org brain + core brain merged      │
│   - SSE streaming for progressive rendering                  │
├─────────────────────────────────────────────────────────────┤
│ L6: DOMAIN ROUTING                                           │
│   - Hybrid intent classifier (keyword + embedding)           │
│   - Routes queries to correct domain context                 │
│   - Capability-based access control with graceful fallback   │
├─────────────────────────────────────────────────────────────┤
│ L5: PATTERN MEMORY                                           │
│   - Association rule mining (Apriori-style)                  │
│   - Anomaly detection (3-method ensemble)                    │
│   - Prediction tracking with outcome verification            │
│   - Bayesian weight updates on verified predictions          │
│   - 41 pre-loaded training packs                             │
├─────────────────────────────────────────────────────────────┤
│ L4: CAUSAL ENGINE                                            │
│   - 8 ensemble discovery methods (weighted voting)           │
│   - VAR modeling with AIC/BIC/HQ lag selection               │
│   - Differencing for stationarity                            │
│   - Confounder detection + counterfactual knockout           │
│   - PC Algorithm, Do-Calculus, Transfer Entropy, VarLiNGAM   │
├─────────────────────────────────────────────────────────────┤
│ L3: SEMANTIC MEMORY                                          │
│   - pgvector (384d N-gram embeddings, OpenAI fallback)       │
│   - Memory-weighted RAG with temporal decay                  │
│   - Configurable TTLs per memory type                        │
├─────────────────────────────────────────────────────────────┤
│ L2: ENTITY RESOLUTION                                        │
│   - 3-tier: exact match → fuzzy (N-gram cosine) → create    │
│   - Cross-system identity linking                            │
│   - Organization-namespaced                                  │
├─────────────────────────────────────────────────────────────┤
│ L1: SIGNAL INGESTION                                         │
│   - 13 connectors (full sync, incremental, webhooks)         │
│   - Signal normalization to universal schema                 │
│   - Threshold enforcement (configurable per signal type)     │
│   - Event stream publishing with vector clock                │
└─────────────────────────────────────────────────────────────┘

### 2.2 4-Tier Progressive Deployment

| Tier | What It Includes | External Dependencies | Lines of Code |
| --- | --- | --- | --- |
| Tier 1: Core Engine | Causal discovery, pattern memory, anomaly detection | None. Zero runtime deps. Pure TypeScript. | ~40K |
| Tier 2: + Persistence | Supabase PostgreSQL + pgvector storage | Supabase project | +10K |
| Tier 3: + Connectors | 13 data source connectors + webhook receivers | API keys per service | +12K |
| Tier 4: + LLM Interface | Natural language queries, evidence-injected prompts | Anthropic/OpenAI API key | +5K |

Tokitaki deployment: Tier 4 (full stack).

### 2.3 Event Bus Architecture

Connector ──signal──▶ EVENT BUS ──▶ Causal Engine
                        │               │
                        │          discovered_edge
                        │               │
                        ▼               ▼
                    Entity Res.    Pattern Memory
                        │               │
                        │          anomaly_detected
                        │               │
                        ▼               ▼
                  Semantic Memory  Cascade Pipeline
                                       │
                                  cascade_alert
                                       │
                                       ▼
                                   Slack / API

Event Bus specs: - Lamport clocks for causal ordering across distributed events - Deduplication (prevents double-processing on webhook retries) - Priority queues (critical signals processed first) - Backpressure mechanism (prevents overwhelming subscribers) - 5 bridges connecting layers: - Signal → Causal - Causal → Pattern - Pattern → Agent - Agent → Context - Outcome → Weight (feedback loop)

## 3. Data Ingestion Pipeline

### 3.1 Universal Signal Schema

Every data source — Slack messages, Stripe payments, GitHub PRs — gets normalized to this schema:

interface Signal {
  source_domain: string       // e.g., "engineering", "finance", "cs"
  signal_type: string         // e.g., "ci_failed", "payment_delay", "ticket_escalated"
  signal_value: number        // normalized -1.0 to 1.0 (or raw for amounts)
  entity_type?: string        // e.g., "customer", "repository", "team"
  entity_id?: string          // resolved entity ID (cross-system)
  client_id?: string          // source-specific ID
  signal_timestamp?: string   // ISO 8601
  metadata?: Record<string, unknown>  // raw source data preserved
}

Why this matters: This normalization is what enables cross-domain causal discovery. You can’t run Granger causality between Slack messages and Stripe payments unless they’re in the same numeric time-series format.

### 3.2 Ingestion Modes

| Mode | Trigger | Use Case | Latency |
| --- | --- | --- | --- |
| Full Sync | Manual / first run | Backfill historical data | Minutes (depends on volume) |
| Incremental Sync | Cron (configurable) | Catch recent changes | Seconds |
| Webhook | Real-time push from provider | Immediate signal on event | <100ms |
| REST API | Custom code pushes signals | Custom integrations | <100ms |

### 3.3 Ingestion Processing Pipeline

Raw Data (Slack msg, Stripe charge, GitHub PR)
  │
  ├─▶ Connector transforms to Signal schema
  │
  ├─▶ Threshold check (is this signal above noise floor?)
  │
  ├─▶ Entity resolution (link to unified entity across systems)
  │
  ├─▶ Store in cross_domain_signals table
  │
  └─▶ Publish to causal_event_stream (with vector clock)
       │
       └─▶ Priority scoring:
           signal_value < -0.7  → CRITICAL
           signal_value < -0.4  → HIGH
           else                 → NORMAL

## 4. Connector Specifications

### 4.1 Slack Connector

File: packages/memory-stack/src/connectors/slack.ts

| Property | Value |
| --- | --- |
| Auth | Bearer token (xoxb-...) |
| Sync modes | Full, Incremental, Webhook |
| Webhook events | message, reaction_added, app_mention |
| Signal types | message_sent, thread_reply, reaction_added, mention_received |
| Batch size | 100 messages/channel |
| Incremental filter | Timestamp since last sync |
| Text truncation | 500 chars |

Signal mapping:

message → { signal_type: "message_sent", signal_value: 1.0, entity_id: channel_id }
thread_reply → { signal_type: "thread_reply", signal_value: 1.0, metadata: { reply_count } }
reaction → { signal_type: "reaction_added", signal_value: 1.0, metadata: { reaction_name } }
mention → { signal_type: "mention_received", signal_value: 1.0, entity_id: mentioned_user }

### 4.2 GitHub Connector

File: packages/memory-stack/src/connectors/github.ts

| Property | Value |
| --- | --- |
| Auth | Personal access token / GitHub App |
| API version | 2022-11-28 |
| Sync scope | PRs, Issues, Commits, Workflows (each toggleable) |
| Sync modes | Full, Incremental, Webhook |
| Signal types | pr_opened, pr_merged, pr_abandoned, bug_opened, bug_closed, issue_opened, issue_closed, ci_passed, ci_failed, deploy_success, deploy_failure, commit_volume |

Signal mapping:

PR merged → {
  signal_type: "pr_merged",
  signal_value: 1.0,
  metadata: { lines_added, lines_deleted, review_time_days }
}

CI failed → {
  signal_type: "ci_failed",
  signal_value: -0.8,
  entity_id: repository
}

commit_volume → {
  signal_type: "commit_volume",
  signal_value: commits_today / 20,  // normalized by 20/day baseline
  entity_id: repository
}

Configurable sync scope:

syncScope: {
  pulls: boolean,     // PRs
  issues: boolean,    // Issues
  commits: boolean,   // Commit history
  workflows: boolean  // CI/CD runs
}

### 4.3 HubSpot Connector

File: packages/memory-stack/src/connectors/hubspot.ts

| Property | Value |
| --- | --- |
| Auth | API key (pat-...) |
| Sync modes | Full, Incremental, Webhook (property changes) |
| Pagination | 100 deals/request |
| Signal types | deal_stage, deal_amount, deal_probability |
| Incremental filter | hs_lastmodifieddate |

Stage mapping (numeric):

appointmentscheduled:  0.1
qualifiedtobuy:        0.3
presentationscheduled: 0.4
decisionmakerboughtin: 0.6
contractsent:          0.8
closedwon:             1.0
closedlost:           -1.0

### 4.4 Stripe Connector

File: packages/memory-stack/src/connectors/stripe.ts

| Property | Value |
| --- | --- |
| Auth | Bearer token (sk_live_...) |
| Sync modes | Full, Incremental, Webhook |
| Batch size | 100 records/call |
| Signal types | payment_success, payment_failed, subscription_mrr, refund, churn_risk |

Churn risk logic:

if (subscription.status === 'past_due')     → churn_risk: 0.6
if (subscription.status === 'canceled')     → churn_risk: 0.8
if (subscription.cancel_at_period_end)      → churn_risk: 0.7

### 4.5 Support Connector (Intercom/Zendesk)

| Property | Value |
| --- | --- |
| Signal types | ticket_opened, ticket_escalated, csat_score |
| Webhook support | Yes |
| Sync modes | Full, Incremental |

### 4.6 Other Built Connectors

| Connector | Signals | Status |
| --- | --- | --- |
| Google Calendar | Events, availability, meeting patterns | Built |
| Google Chat | Messages, threads | Built |
| Voice | Call recordings, transcripts | Built |
| Generic REST | Configurable | Built — use for any REST API |
| Brain-OS | Hardcoded logic discovery | Built |
| Document | Notion/markdown content changes | Built |

### 4.7 Connectors NOT Built (Need Engineering Work)

| Connector | API Required | Estimated Effort | Technical Notes |
| --- | --- | --- | --- |
| Google Docs | Google Drive API v3 | 8-10 days | Need: OAuth2 service account, document listing via files.list, content extraction via documents.get (returns structured JSON, not HTML), revision history via revisions.list for incremental sync. Main complexity: converting Google Docs JSON to plaintext for signal extraction. |
| Salesforce | Salesforce REST API + SOQL | 8-10 days | Need: OAuth2 connected app, SOQL queries for Account/Contact/Opportunity objects, change tracking via getUpdated() API or Streaming API (PushTopic/CDC). Main complexity: Salesforce’s OAuth flow is non-trivial (security token + instance URL resolution). |
| Confluence | Atlassian REST API v2 | 8-10 days | Need: API token auth, CQL queries for page content, storage format parsing (Confluence stores HTML-like XML, needs conversion to plaintext), webhook for page create/update events. Main complexity: Confluence storage format parsing. |

Why 8-10 days each is realistic: - Connector interface is fully defined and tested (see ConnectorInterface in codebase) - Signal normalization, entity resolution, event publishing are automatic once connector emits signals - Pattern: authenticate() → listEntities() → fetchData() → transformToSignals() → return - 4 working connectors (Slack, HubSpot, Stripe, GitHub) are direct copy-paste templates - Tests follow established patterns (54+ test files exist)

## 5. Causal Discovery Engine — How It Actually Works

This is the core IP. Not LLM magic — actual statistical methods.

### 5.1 The 8-Method Ensemble

Each method independently analyzes signal time-series and votes on whether a causal edge exists:

| # | Method | Weight | Algorithm | What It Catches |
| --- | --- | --- | --- | --- |
| 1 | Conditional Multivariate Granger | 3.0 | VAR model controlling for ALL other variables; F-test on restricted vs unrestricted model | True causes after removing confounders. Highest weight because it’s the most reliable. |
| 2 | Cascade-Aware Scoring | 1.5 | Decomposes lag structure to find A→B→C chains via intermediate lag analysis | Indirect causal paths that pairwise methods miss |
| 3 | Pairwise Granger | 1.0 | Standard bilateral VAR F-test | Direct A→B relationships (fast, may have false positives from confounders) |
| 4 | P-value Scoring | 0.8 | Inverts p-values and normalizes | Statistical significance weighting — penalizes borderline relationships |
| 5 | Greedy Causal Peeling | 1.0 | Orthogonal matching pursuit: iteratively remove strongest edges and re-test | Sparse causal graphs — removes redundant edges |
| 6 | Multi-Resolution Temporal Pyramids | 1.0 | Granger at 4 temporal scales (daily, weekly, monthly, yearly) with inverse-variance fusion | Causal effects that operate at different time scales |
| 7 | Anomaly-Conditioned Scoring | 1.0 | Standard Granger but only evaluated during detected anomaly periods | Relationships that only appear under stress (crisis-mode causation) |
| 8 | Regime-Conditional Scoring | 1.0 | Separate VAR models for normal vs anomaly regimes, compare coefficients | Relationships that change direction in different regimes |

Voting mechanism:

final_score = Σ (method_weight × method_score) / Σ method_weights
edge_accepted = final_score > threshold AND p_value < alpha

### 5.2 Advanced Methods (Available, Not in Ensemble)

| Method | Use Case |
| --- | --- |
| PC Algorithm | Constraint-based DAG discovery without parametric assumptions |
| Pearl’s Do-Calculus | Estimate intervention effects: “If we DO X, what happens to Y?” |
| Counterfactual Engine | “What WOULD HAVE happened if we hadn’t done X?” |
| Transfer Entropy | Information-theoretic directed flow measurement |
| VarLiNGAM | Non-Gaussian structural causal model (for non-normal signal distributions) |
| Confounding Detector | Explicit search for hidden common causes |

### 5.3 Causal Discovery Pipeline

Signals (time-series from all connectors)
  │
  ├─▶ Differencing (enforce stationarity if needed)
  │
  ├─▶ Lag selection (AIC / BIC / HQ criteria, max lag configurable)
  │     Default: max_lag = 3 (days)
  │
  ├─▶ Run 8 ensemble methods in parallel
  │
  ├─▶ Weighted vote: accept/reject each edge
  │     F-test alpha: 0.01 (strict)
  │     Confounder penalty: 0.85
  │     Agreement boost: 1.08
  │
  ├─▶ Store accepted edges in causal_relationships_statistical
  │     Fields: source_signal, target_signal, strength, lag, p_value,
  │             method_scores, organization_id, created_at
  │
  └─▶ Trigger pattern memory update (new rules from new edges)

### 5.4 Cascade Alert Pipeline

Once the causal graph exists, NexusBrain can predict downstream impacts:

Anomaly detected (e.g., ci_failure rate spike)
  │
  ├─▶ Look up outgoing edges from ci_failure in causal graph
  │     ci_failure → deploy_delay (lag: 2 days, strength: 0.82)
  │     deploy_delay → commitment_miss (lag: 5 days, strength: 0.65)
  │
  ├─▶ Walk the causal DAG, multiply probabilities
  │     ci_failure → deploy_delay → commitment_miss
  │     Joint probability: 0.82 × 0.65 = 0.53
  │
  ├─▶ Generate CASCADE ALERT with:
  │     - Anomaly description
  │     - Predicted cascade path (each step with confidence)
  │     - Recommended interventions (from training packs + learned rules)
  │     - Estimated effectiveness per intervention
  │
  └─▶ Deliver via Slack webhook / API response

### 5.5 Anomaly Detection (3-Method Ensemble)

| Method | Formula | Best For |
| --- | --- | --- |
| Z-score | \¦x - mean\¦ / std_dev > threshold | Normally distributed signals |
| IQR | x < Q1 - 1.5*IQR OR x > Q3 + 1.5*IQR | Skewed distributions |
| MAD | \¦x - median\¦ / MAD > threshold | Heavy-tailed, outlier-robust |

Majority vote (2/3) determines anomaly. Reduces false positive rate from any single method.

## 6. Event Bus & Data Flow

### 6.1 Event Types

| Event | Producer | Consumer | Priority |
| --- | --- | --- | --- |
| signal_ingested | L1 Connectors | L4 Causal Engine | Based on signal_value |
| entity_resolved | L2 Entity Resolver | L3 Memory | NORMAL |
| causal_edge_discovered | L4 Causal Engine | L5 Pattern Memory | HIGH |
| anomaly_detected | L5 Anomaly Monitor | Cascade Pipeline | CRITICAL |
| cascade_alert | Cascade Pipeline | Slack / API | CRITICAL |
| prediction_made | L5 Pattern Memory | Verification Scheduler | NORMAL |
| prediction_verified | Verification | L5 Weight Updater | HIGH |

### 6.2 Lamport Clock Ordering

Events across distributed connectors are ordered using Lamport timestamps:

interface CausalEvent {
  id: string
  signal_type: string
  signal_value: number
  organization_id: string
  vector_clock: number        // Lamport timestamp
  priority: 'critical' | 'high' | 'normal'
  created_at: string
}

This ensures correct causal ordering even when events arrive out-of-order from different connectors.

## 7. Database Schema & Storage

### 7.1 Supabase PostgreSQL — 29 Tables

L1: Ingestion

| Table | Key Columns | Purpose |
| --- | --- | --- |
| cross_domain_signals | organization_id, source_domain, signal_type, signal_value, entity_id, signal_timestamp, metadata (JSONB) | All ingested signals |
| signal_thresholds | organization_id, signal_type, min_value, max_value | Noise filtering |
| threshold_optimization_history | optimization_run, adjustments | Auto-tuning history |
| connector_sync_log | connector, sync_type, last_sync_at, signals_count | Sync tracking |

L2: Entity Resolution

| Table | Key Columns | Purpose |
| --- | --- | --- |
| resolved_entities | organization_id, entity_type, entity_id, source_ids (JSONB) | Unified identities |
| entity_embeddings | entity_id, embedding (vector(384)) | Fuzzy match embeddings |

L3: Semantic Memory

| Table | Key Columns | Purpose |
| --- | --- | --- |
| ai_memory | organization_id, content, embedding (vector(384)), memory_type, relevance, created_at | Memory store with embeddings |

L4: Causal Engine

| Table | Key Columns | Purpose |
| --- | --- | --- |
| causal_event_stream | organization_id, signal_type, signal_value, vector_clock, priority | Ordered event log |
| causal_relationships_statistical | organization_id, source_signal, target_signal, strength, lag, p_value, method_scores (JSONB) | Discovered causal edges |
| ai_causal_chains | organization_id, chain_path (JSONB), joint_probability | Multi-hop causal chains |
| causal_chain_outcomes | chain_id, predicted_outcome, actual_outcome, verified_at | Outcome verification |

L5: Pattern Memory

| Table | Key Columns | Purpose |
| --- | --- | --- |
| prediction_records | organization_id, prediction, confidence, verified, outcome | Prediction tracking |
| scheduled_verifications | prediction_id, verify_at | Async verification queue |
| weight_update_history | relationship_id, old_weight, new_weight, reason | Bayesian update log |
| brain_grammar_rules | organization_id, rule, confidence, support | Association rules |
| brain_execution_log | rule_id, triggered_at, result | Rule execution audit |
| pattern_feedback_log | pattern_id, feedback_type, feedback_value | User feedback |

L6: Agent Routing

| Table | Key Columns | Purpose |
| --- | --- | --- |
| agent_registry | agent_id, domain, capabilities | Available agents |
| agent_queue | agent_id, task, status | Task queue |
| ai_agent_activity | agent_id, action, timestamp | Audit trail |
| ai_domain_relationships | source_domain, target_domain, relationship_type | Cross-domain mappings |

L7: Cascade Intelligence

| Table | Key Columns | Purpose |
| --- | --- | --- |
| org_cascade_rules | organization_id, trigger_signal, cascade_path, interventions | Org-specific cascade rules |
| platform_cascade_rules | trigger_signal, cascade_path, interventions | Universal cascade rules |

### 7.2 Key Indexes

CREATE INDEX idx_signals_org_domain ON cross_domain_signals (organization_id, source_domain);
CREATE INDEX idx_signals_timestamp ON cross_domain_signals (signal_timestamp DESC);
CREATE INDEX idx_causal_org ON causal_relationships_statistical (organization_id);
CREATE INDEX idx_memory_org ON ai_memory (organization_id);
-- pgvector index for semantic search
CREATE INDEX idx_memory_embedding ON ai_memory USING ivfflat (embedding vector_cosine_ops) WITH (lists = 100);

### 7.3 RPC Functions

| Function | Purpose | Input | Output |
| --- | --- | --- | --- |
| search_embeddings | pgvector similarity search | query_embedding, org_id, limit | Matching memories with distance |
| get_rag_context | RAG retrieval for LLM prompts | query, org_id, limit | Formatted context string |
| get_rag_context_with_memory | Memory-weighted RAG (time-decay) | query, org_id, decay_factor | Context with recency weighting |
| search_memory_weighted | Time-decayed similarity search | query_embedding, org_id, decay | Memories with temporal relevance |
| record_cascade_rule_trigger | Track when cascade rule fires | rule_id, trigger_data | Trigger record |
| track_rule_evaluation | Monitor rule hit/miss rates | rule_id, evaluation_result | Evaluation log |

## 8. API Endpoints — Full Reference

### 8.1 POST /functions/v1/nexus-query

Purpose: Natural language query with causal evidence injection

// Request
{
  organizationId: string,        // required
  query: string,                 // natural language question
  domain?: string,               // optional domain filter (e.g., "engineering")
  agentType?: string             // optional persona override
}

// Response
{
  answer: string,                // LLM-generated answer grounded in causal evidence
  context: {
    causal: Array<{
      source: string,            // source signal type
      target: string,            // target signal type
      strength: number,          // edge strength (0-1)
      lag: number,               // temporal lag in days
      pValue: number             // statistical significance
    }>,
    patterns: Array<{
      rule: string,              // e.g., "payment_delay AND escalation → churn"
      confidence: number,        // 0-1
      support: number            // number of observations
    }>,
    memories: Array<{
      content: string,
      relevance: number,
      timestamp: string
    }>
  },
  meta: {
    model?: string,                    // LLM model used
    tokensUsed?: number,
    causalRelationshipsUsed?: number,
    patternsUsed?: number,
    llmConfigured?: boolean,
    federated?: boolean,               // true if core brain was also queried
    orgSpecificRelationships?: number,
    coreBrainRelationships?: number
  }
}

Authentication: Bearer token (Supabase anon key) Timeout: 30 seconds (configurable) Knowledge federation: Queries BOTH org-specific data AND core brain (universal knowledge). Org data takes priority.

### 8.2 POST /functions/v1/nexus-ingest

Purpose: Batch signal ingestion

// Request
{
  organizationId: string,
  signals: Array<{
    source_domain: string,
    signal_type: string,
    signal_value: number,
    entity_type?: string,
    entity_id?: string,
    client_id?: string,
    metadata?: Record<string, unknown>,
    signal_timestamp?: string      // ISO 8601, defaults to now
  }>
}

// Response
{
  success: boolean,
  signalsIngested: number,
  eventsCreated: number
}

Authentication: Bearer token (Supabase service role key) Batch limit: 500 signals/request (client SDK auto-chunks) Latency: <100ms per signal (typical)

Processing flow: 1. Validate signals against thresholds 2. Store in cross_domain_signals 3. Publish to causal_event_stream with vector clock 4. Priority scoring based on signal_value magnitude

### 8.3 POST /functions/v1/nexus-webhook

Purpose: Real-time webhook receiver

POST /functions/v1/nexus-webhook?source={provider}&org={organizationId}
Content-Type: application/json
Body: <raw webhook payload from provider>

Supported sources: stripe, hubspot, intercom, zendesk, support

// Response
{
  success: boolean,
  source: string,
  signalsGenerated: number
}

Processing: Auto-transforms provider-specific payload → normalized signals → ingestion pipeline. No custom code needed per provider.

### 8.4 POST /functions/v1/nexus-cron

Purpose: Scheduled maintenance tasks

// Request
{
  organizationId: string,
  tasks?: string[]  // defaults to all tasks
}

// Available tasks:
// "causal_discovery"       - Run causal analysis on recent signals
// "prediction_verification" - Verify past predictions against outcomes
// "threshold_optimization"  - Auto-tune signal noise thresholds
// "evidence_decay"          - Time-decay older evidence

// Response
{
  success: boolean,
  organizationsProcessed: number,
  results: Array<{
    task: string,
    organizationId: string,
    status: 'success' | 'skipped' | 'error',
    details: Record<string, unknown>,
    durationMs: number
  }>
}

Default schedule: 2 AM UTC daily (configurable via NEXUS_CRON_SCHEDULE)

## 9. SDK & Client Integration

### 9.1 Installation

npm install @nexus-ai/client

Zero runtime dependencies. Pure TypeScript. Works in Node.js, Deno, Bun, browsers.

### 9.2 Client Setup

import { createNexusClient } from '@nexus-ai/client'

const brain = createNexusClient({
  supabaseUrl: 'https://xxx.supabase.co',
  supabaseAnonKey: 'ey...',
  organizationId: 'tokitaki-org-id',
  timeout: 30000,    // request timeout (ms)
  retries: 1         // retry count (exponential backoff: 200ms, 400ms, 800ms)
})

Retry behavior: Does NOT retry 4xx client errors. Only retries on network failures and 5xx.

### 9.3 Core Methods

// 1. Query with causal evidence
const result = await brain.query('Why are deploys failing?')

// 2. Agentic query with self-correction
const result = await brain.copilot('Investigate the CI failure spike')

// 3. Streaming query (Server-Sent Events)
const stream = await brain.copilotStream('What should we be aware of?')
for await (const chunk of stream) {
  process.stdout.write(chunk)
}

// 4. Ingest signals (auto-batches at 500)
await brain.ingest([
  { source_domain: 'engineering', signal_type: 'ci_failed', signal_value: -0.8 },
  { source_domain: 'engineering', signal_type: 'deploy_success', signal_value: 1.0 },
])

// 5. Get causal relationships
const edges = await brain.getRelationships({ limit: 20, domain: 'engineering' })

// 6. Trigger webhook processing
await brain.webhook('stripe', stripePayload)

// 7. Run cron tasks
await brain.cron(['causal_discovery', 'prediction_verification'])

### 9.4 Signal Reporter (Buffered Batching)

For high-frequency signal producers:

const reporter = createSignalReporter(brain, {
  flushIntervalMs: 10000,    // flush every 10 seconds
  maxBufferSize: 100,        // or when buffer hits 100
})

// Non-blocking signal reporting
reporter.report({
  source_domain: 'engineering',
  signal_type: 'build_time_seconds',
  signal_value: 145,
})

await reporter.start()   // begin periodic flushing
// ... later
await reporter.stop()    // flush remaining and stop

### 9.5 AI Agent Tool Integration

// Anthropic function calling format
const tools = createAnthropicTools(brain)

// Vercel AI SDK format
const vercelTools = createVercelAITools(brain)

// Full toolkit (query + ingest + relationships)
const toolkit = createAgentToolkit(brain)

These generate tool definitions compatible with Anthropic’s and OpenAI’s function-calling APIs, so any AI agent can query NexusBrain as a tool.

## 10. Security Architecture

### 10.1 Data Isolation

| Layer | Isolation Mechanism |
| --- | --- |
| Database | Every table partitioned by organization_id. All queries filter on org_id as first WHERE clause. |
| Edge Functions | organizationId is a required parameter. Validated server-side before any data access. |
| Entity Resolution | Namespaced per organization. No cross-org entity linking possible. |
| Causal Graph | Per-org discovery. Organization A’s graph cannot include signals from Organization B. |
| Knowledge Federation | Core brain (universal) is read-only. Org data is isolated read/write. |

Core brain org ID (constant): 00000000-0000-4000-a000-000000000001 This is a read-only knowledge base of universal patterns. It cannot be written to by any org.

### 10.2 Authentication

| Component | Auth Method |
| --- | --- |
| Client → Edge Functions | Supabase JWT (anon key for reads, service role key for writes) |
| Connector → Provider APIs | Provider-specific tokens stored as Supabase Vault secrets |
| Webhook → Edge Functions | Source + org_id query parameters; payload verification per provider |

### 10.3 Encryption

| State | Method |
| --- | --- |
| At rest | AES-256 (Supabase PostgreSQL default) |
| In transit | TLS 1.3 (all API calls) |
| Embeddings | Stored in pgvector columns (encrypted at rest with database) |
| Secrets | Supabase Vault (separate encrypted storage for API keys) |

### 10.4 Compliance

| Standard | Status |
| --- | --- |
| SOC 2 Type II | Inherited from Supabase |
| GDPR | Per-org data isolation; temporal decay auto-removes stale data; deletion API available |
| Data residency | Supabase supports region selection (US, EU, AP) |

## 11. What’s Production-Ready (Shipped Code)

### 11.1 Codebase Statistics

| Metric | Value |
| --- | --- |
| Total TypeScript source lines | 67,243 |
| Passing tests | 1,327+ |
| Test files | 54+ |
| Causality engine source files | 23 |
| Supabase tables | 29 |
| RPC functions | 6 |
| Edge functions | 4 (query, ingest, webhook, cron) |
| External runtime dependencies (core) | 0 |
| Built connectors | 10 (Slack, HubSpot, Stripe, GitHub, Support, Calendar, Chat, Voice, Document, Generic) |
| Training packs | 41 |
| Domain routing modules | 12+ |

### 11.2 Component Readiness

| Component | Status | Test Coverage | Notes |
| --- | --- | --- | --- |
| Causal engine (8 methods) | SHIPPED | Full | Benchmarked against CausalRivers |
| PC Algorithm, Do-Calculus, Transfer Entropy, VarLiNGAM | SHIPPED | Full | Advanced causal methods |
| Confounder detection + counterfactual knockout | SHIPPED | Full |  |
| Entity resolution (3-tier) | SHIPPED | Full |  |
| pgvector semantic memory | SHIPPED | Full | N-gram (384d) + OpenAI fallback |
| Anomaly detection (3-method ensemble) | SHIPPED | Full |  |
| Cascade alert pipeline | SHIPPED | Full | Anomaly → causal graph walk → alert |
| Pattern memory (association rules) | SHIPPED | Full |  |
| Prediction tracking + Bayesian updates | SHIPPED | Full |  |
| Brain trainer (self-improvement) | SHIPPED | Full | No human intervention needed |
| 41 training packs | SHIPPED | Loaded | SaaS, DevOps, finance, macro, etc. |
| NLP pipeline (text → causal relationships) | SHIPPED | Full | Chunker, relationship extractor, knowledge graph builder |
| Event bus (Lamport clocks, dedup, backpressure) | SHIPPED | Full |  |
| Slack connector | SHIPPED | Full | Full + incremental + webhooks |
| GitHub connector | SHIPPED | Full | PRs, issues, commits, CI/CD |
| HubSpot connector | SHIPPED | Full | Deals, pipeline, webhooks |
| Stripe connector | SHIPPED | Full | Payments, subscriptions, MRR |
| Support connector | SHIPPED | Full | Intercom/Zendesk |
| Client SDK | SHIPPED | Full | Zero deps, TypeScript |
| Edge functions (4) | DEPLOYED | Full | Supabase Edge |
| Knowledge federation | SHIPPED | Full | Org + core brain merge |
| Domain routing | SHIPPED | Full | Hybrid intent classifier |

## 12. Gaps — What Needs Engineering Work

### 12.1 Critical Path (Must Build)

| Item | What Specifically | Effort | Blocker? |
| --- | --- | --- | --- |
| Google Docs connector | OAuth2 service account → files.list → documents.get → JSON-to-text → signal emission | 8-10 days | Yes — Tokitaki uses Google Docs |
| Salesforce connector | OAuth2 connected app → SOQL queries → getUpdated() for incremental → signal emission | 8-10 days | Yes — Tokitaki uses Salesforce |
| Confluence connector | API token → CQL search → storage format parsing → signal emission | 8-10 days | Yes — Tokitaki uses Confluence |

### 12.2 High Priority (Should Build)

| Item | What Specifically | Effort | Notes |
| --- | --- | --- | --- |
| Query interface | Slack bot using Slack Bolt SDK. Listen for DMs/mentions → call nexus-query → format response → post to Slack. | 5-7 days | Recommended for POC over building a web UI. Zero frontend needed. |
| Team-scoped access | RLS policies on Supabase + domain parameter in query requests. Framework exists; need to wire up per-team domain filtering. | 3-5 days | Important for multi-team deployment |

### 12.3 Nice to Have (Later)

| Item | What Specifically | Effort | Notes |
| --- | --- | --- | --- |
| Web dashboard | React app with D3.js causal graph visualization. Shows: causal DAG, cascade alerts, signal trends, anomaly history. | 15-20 days | Can use Retool/Metabase as interim alternative. |
| Admin panel | Connector management UI. Sync status, last sync time, error logs, brain maturity score. | 5-7 days | Can be managed via API/CLI initially. |
| Calendar analytics | Build analytics layer on top of existing Google Calendar connector. “How did leadership spend time?” reports. | 3-5 days | Not core engineering value |
| Decision tracking | NLP extraction from Slack/Docs to track decisions. Compare stated decisions vs outcomes. | 5-7 days | Relies on NLP pipeline (already built) |

### 12.4 Summary Table

| Category | Items | Total Days | Status |
| --- | --- | --- | --- |
| Must Build | Google Docs + Salesforce + Confluence connectors | 24-30 | Not started |
| Should Build | Slack bot + team access controls | 8-12 | Not started |
| Nice to Have | Dashboard + admin + calendar + decision tracking | 28-39 | Not started |
| Already Built | Everything else | ~200+ days equivalent | Shipped |

Critical path to minimum viable deployment: 32-42 engineering days. Full feature set: 60-81 engineering days.

## 13. Build Effort & Sprint Plan

### 13.1 Sprint Plan (2-week sprints)

SPRINT 1 (Week 1-2): DEPLOY + CONNECT EXISTING
├── Deploy Supabase project + run migrations (29 tables)     [2 days]
├── Deploy 4 edge functions                                   [1 day]
├── Configure Slack connector + backfill                      [1 day]
├── Configure GitHub connector + backfill                     [1 day]
├── Configure HubSpot connector + backfill                    [1 day]
├── Run initial causal discovery                              [1 day]
├── Build basic Slack bot (query interface)                   [3 days]
└── DELIVERABLE: Working POC — query via Slack, see causal evidence

SPRINT 2 (Week 3-4): GOOGLE DOCS + SALESFORCE CONNECTORS
├── Google Docs connector: OAuth setup + API integration      [4 days]
├── Google Docs connector: JSON parsing + signal mapping      [3 days]
├── Google Docs connector: incremental sync + tests           [2 days]
├── Salesforce connector: OAuth flow + SOQL integration       [4 days]
└── DELIVERABLE: Google Docs flowing signals, Salesforce started

SPRINT 3 (Week 5-6): SALESFORCE + CONFLUENCE CONNECTORS
├── Salesforce connector: field mapping + incremental sync    [3 days]
├── Salesforce connector: tests                               [2 days]
├── Confluence connector: API integration + CQL               [4 days]
├── Confluence connector: storage format parsing + tests      [3 days]
└── DELIVERABLE: All 3 new connectors shipping signals

SPRINT 4 (Week 7-8): INTEGRATION + TUNING
├── Full cross-domain causal discovery (all sources)          [3 days]
├── Anomaly threshold tuning (reduce false positives)         [2 days]
├── Team-scoped access controls (RLS policies)                [3 days]
├── Cascade alert pipeline configuration                      [2 days]
└── DELIVERABLE: Full causal graph, calibrated alerts, team access

SPRINT 5 (Week 9-10): HARDENING
├── Load testing (simulate production signal volume)          [3 days]
├── Error handling + retry improvements                       [2 days]
├── Monitoring setup (signal ingestion rates, query latency)  [2 days]
├── Security review (RLS policies, auth flows)                [2 days]
├── Documentation (API docs, runbook, architecture)           [1 day]
└── DELIVERABLE: Production-ready system

### 13.2 Resource Requirements

| Role | Count | Duration | Notes |
| --- | --- | --- | --- |
| Backend engineer (TypeScript) | 1-2 | 10 weeks | Connector builds, edge function tuning |
| DevOps / infra | 0.5 | Sprints 1 + 5 | Supabase setup, monitoring, load testing |
| NexusBrain engineer (our side) | 1 | 10 weeks | Architecture guidance, core engine support, code review |

## 14. Known Technical Risks & Open Questions

### 14.1 Risks

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Insufficient historical data for causal discovery | Medium | High | Minimum: 30 days of signal data. Mitigated by 41 pre-trained packs providing day-1 intelligence. Brain improves as data accumulates. |
| Google Docs API rate limits | Low | Medium | Default: 300 requests/minute. Incremental sync reduces calls. Exponential backoff in connector framework. |
| Salesforce OAuth complexity | Medium | Low | Salesforce’s OAuth flow requires security token + instance URL resolution. Well-documented; just needs careful implementation. |
| Confluence storage format parsing | Medium | Low | Confluence stores content as XML-like markup. Needs a parser to extract plaintext. Libraries exist (e.g., cheerio). |
| False positive cascade alerts | Medium | Medium | 3-method anomaly ensemble reduces FP rate. Threshold auto-tuning via cron. Configurable sensitivity per signal type. |
| LLM hallucination in query responses | Low | Medium | Causal evidence injection grounds LLM responses in actual data. Evidence is cited alongside answers. |
| Supabase pgvector scaling | Low | Medium | IVFFlat index with 100 lists handles up to ~1M embeddings efficiently. Beyond that: switch to HNSW index. |
| Webhook delivery reliability | Low | Low | Idempotent processing (dedup via event IDs). Incremental sync as fallback catches missed webhooks. |

### 14.2 Open Questions for Tokitaki Engineering

| # | Question | Why It Matters |
| --- | --- | --- |
| 1 | Which Slack workspace(s)? Single workspace or multiple? | Affects connector configuration and entity resolution scope. |
| 2 | Salesforce edition? Enterprise/Professional/Developer? | API access and available features differ by edition. Some SOQL features are edition-locked. |
| 3 | Confluence deployment? Cloud or Data Center? | API endpoints differ. Cloud uses Atlassian REST v2; Data Center uses v1. |
| 4 | Google Workspace admin access? Need domain-wide delegation or per-user OAuth? | Domain-wide delegation reads all docs; per-user requires each user to authorize. |
| 5 | Signal volume estimate? How many Slack messages/day? How many GitHub events/day? | Affects Supabase tier selection and causal discovery compute time. |
| 6 | Data retention requirements? How long should signals be kept? | Temporal decay is configurable. Compliance may require specific retention periods. |
| 7 | Self-hosted or cloud? Deploy on Supabase cloud or self-host on Tokitaki infra? | Supabase supports both. Self-hosting requires PostgreSQL + pgvector + Deno runtime. |
| 8 | Which teams first? Start with all teams or a subset? | Affects initial connector priority and access control complexity. |

## 15. Performance & Benchmarks

### 15.1 CausalRivers Benchmark (ICLR 2025 Spotlight)

Real-world causal discovery benchmark using 1,160 river discharge stations.

NexusBrain method: VAR coefficients + Granger F-test + Counterfactual Knockout + Positive Coefficient Prior

Configuration: max_lag=3, f_test_alpha=0.01, confounder_penalty=0.85, agreement_boost=1.08

| Dataset | AUROC | F1 | Notes |
| --- | --- | --- | --- |
| random_3 | 0.8275 | 0.829 | 3-variable random causal structure |
| close_3 | 0.8179 | 0.822 | 3-variable nearby stations |
| confounder_3 | 0.7141 | 0.712 | 3-variable with confounders (hardest) |
| random_5 | 0.8038 | — | 5-variable random |
| close_5 | 0.8047 | — | 5-variable nearby |
| confounder_5 | 0.7232 | — | 5-variable confounders |

Improvement over baseline VAR: +0.23% to +0.59% (significant on confounded datasets).

### 15.2 System Performance

| Metric | Value | Notes |
| --- | --- | --- |
| Query response (p50) | 2-5 seconds | Includes LLM generation |
| Query response (p99) | <30 seconds | Timeout limit |
| Signal ingestion (per signal) | <100ms | Single signal write + event publish |
| Batch ingestion (500 signals) | <2 seconds | Parallel writes |
| Edge function cold start | <500ms | Supabase Edge (Deno) |
| Causal discovery (1000 signals) | 2-5 minutes | CPU-bound; no GPU needed |
| Causal discovery (5000 signals) | 10-20 minutes | Scales linearly with signal count |
| pgvector similarity search | <50ms | IVFFlat index, 100 lists |
| Memory usage (core engine) | <512MB | In-process; no GPU |

### 15.3 Zero GPU Requirement

The entire causal engine runs on standard compute. No GPU, no CUDA, no special hardware. This means: - Deploy on any Node.js/Deno runtime - Edge function compatible (Supabase, Vercel, Cloudflare) - No ML infra team needed - Cost: standard compute pricing (not GPU pricing)

## 16. Deployment & Infra Requirements

### 16.1 Minimum Infra

| Component | Service | Purpose |
| --- | --- | --- |
| Database | Supabase (PostgreSQL 15 + pgvector) | Signal storage, causal graph, memory, embeddings |
| Edge Functions | Supabase Edge (Deno runtime) | API endpoints (query, ingest, webhook, cron) |
| Cron | Supabase CRON or external scheduler | Daily causal discovery + verification |
| LLM | Anthropic Claude API or OpenAI | Natural language query generation |

### 16.2 Environment Variables

# Required
SUPABASE_URL=https://your-project.supabase.co
SUPABASE_SERVICE_ROLE_KEY=eyJ...
SUPABASE_ANON_KEY=eyJ...

# LLM (at least one)
ANTHROPIC_API_KEY=sk-ant-...
OPENAI_API_KEY=sk-...

# Connectors (as needed)
SLACK_BOT_TOKEN=xoxb-...
SLACK_WEBHOOK_URL=https://hooks.slack.com/...
HUBSPOT_API_KEY=pat-...
STRIPE_API_KEY=sk_live_...
GITHUB_TOKEN=ghp_...

# Optional
NEXUS_MAX_SIGNALS_PER_BATCH=500
NEXUS_CRON_SCHEDULE=0 2 * * *

### 16.3 Supabase Tier Recommendation

| Signal Volume | Recommended Tier | Database Size | Estimated Cost |
| --- | --- | --- | --- |
| <10K signals/month | Free tier | 500MB | $0/month |
| 10K-100K signals/month | Pro | 8GB | $25/month |
| 100K-1M signals/month | Pro (with compute add-on) | 64GB | $100-200/month |
| >1M signals/month | Enterprise or self-hosted | Custom | Varies |

### 16.4 Self-Hosted Option

NexusBrain can be self-hosted on Tokitaki’s infrastructure:

Requirements: - PostgreSQL 15+ with pgvector extension - Deno runtime (for edge functions) OR Node.js 18+ (for SDK-based deployment) - No GPU required - Minimum 2GB RAM, 2 vCPUs for core engine - 10GB+ storage (depends on signal volume)

End of Technical Specification

Questions? Schedule a 1:1 engineering deep-dive with the NexusBrain team.